Date: 25/05/2024

# Valued Client - Zoho Digital Transformation

# Scope of Work/Deliverables

1. Lead & Inquiry Management

Configure CRM module to capture leads from all inbound channels

Set up lead source tagging (website, referral, walk-in, phone inquiry)

Customize deal stages to reflect client's actual sales process

2. Sampling Workflow

Create sample request creation from lead

Configure sample attributes (product name, size, finish, shade, quantity, sample status)

Set up sample approval tracking before quotation

3. Quotation & Deal Management

Create ceramic-specific quotation format

Configure rate per sq.ft/box, MOQ, and delivery timelines

Set up version-controlled quotations and approval workflow

4. Sales Team Productivity

Configure inside sales and field sales workflows

Set up click-to-call, call logging, and IVR integration

Create meeting check-in/check-out with location capture and mandatory next follow-up date

5. Communication & Telephony

Configure click-to-call from CRM and call logging

Set up IVR integration and call duration/activity tracking

Integrate WhatsApp Business for order confirmation, dispatch updates, and payment reminders

6. Dashboards & Analytics

Create owner dashboard for business overview

Configure sales manager dashboards for targets vs. achievement

Set up product-wise, city-wise, dealer-wise reports and sample conversion/order pipeline analytics

7. ZOHO Books

Configure company and finance setup with GST-compliant configuration

Set up customer and vendor management with GSTIN validation

Configure sales workflow with estimates/quotations, sales orders, invoices, and delivery challans

8. Inventory Organization Setup

Create inventory organization and link with Zoho Books

Configure inventory preferences and stock valuation method (FIFO/Weighted Average)

Set up product master creation with size, finish, shade, series, and box-wise/sq. ft. conversion

9. Advanced Inventory Controls

Configure batch tracking and serial number tracking

Set up composite items/bill of materials (BOM) and finished goods-assemblies

Create inventory adjustments with reasons

10. Warehouse & Stock Movement

Configure multiple warehouses/location setup

Set up stock transfer between warehouses

Create warehouse-wise stock visibility and reorder levels/alerts

11. Production Planning

Create production order against confirmed sales orders

Configure raw material requirement planning and shift-wise production planning

Set up bill of materials and consumption with automatic raw material consumption and WIP tracking

12. Bill of Materials & Consumption

Define BOM for finished goods

Configure automatic raw material consumption and WIP tracking

Set up production execution with mobile-based production entry and shift-wise actual vs. planned tracking

13. Finished Goods Handling

Configure assembly and finished goods entry

Create batch-wise FG creation and auto-sync to inventory

Set up real-time sync between Zoho Books and Zoho Inventory

14. Integrations

Configure real-time sync between Zoho Books and Zoho Inventory

Integrate WhatsApp Business API and IVR integration

Set up Zia AI configuration and enablement for intelligent insights, smart recommendations, and automated decision support

# Commercials:

| Service Description | Fees (INR) |
| --- | --- |
| Zoho CRM Implementation | ₹₹20,000 |
| Zoho Inventory Implementation | ₹₹25,000 |
| Zoho Books Implementation | ₹₹20,000 |
| Workflow Automation | ₹₹15,000 |
| Data Migration | ₹₹10,000 |
| Training and Support | ₹₹25,000 |

# Terms & Notes

term

term

term

term

term

term

term

term

term

term

# Bank Details for Payment

Bank Name: HDFC Bank

Account Name: MJ Services

Account Number: 1234567890

IFSC Code: HDFC0001234

MICR Code: 110012001

PAN: AGVPJ1503G

GSTIN: 27AGVPJ1503G1ZF

Proposal Validity

This proposal is valid until 24/06/2024. Kindly share your confirmation to initiate the process.

# Authorized Signatory

Ms. Mili Juneja

MJ Services

Authorized Zoho Channel Partner