Date: 24/05/2024

# Implementation of Zoho CRM, ERP, and Inventory System for Ceramic Business

# Scope of Work/Deliverables

1. Lead & Inquiry Management

Configure CRM module to capture leads from all inbound channels

Set up lead source tagging (website, referral, walk-in, phone inquiry)

Customize deal stages to reflect client's actual sales process

2. Sampling Workflow

Create sample request template with pre-defined fields (product name, size, finish, shade, quantity, sample status)

Set up approval workflow for sample requests and quotations

Configure salesperson assignment and reporting

3. Quotation & Deal Management

Create quotation template with pre-defined fields (product name, size, finish, shade, rate per sq.ft/box, MOQ, delivery timelines)

Configure version-controlled quotations and approval workflow

Set up deal stages aligned to ceramic sales cycle

4. Sales Team Productivity

Configure inside sales and field sales workflows

Set up click-to-call, call logging, and IVR integration (optional)

Configure meeting check-in/check-out with location capture and mandatory next follow-up date

5. Communication & Telephony

Configure click-to-call from CRM (web & mobile)

Set up call logging (incoming & outgoing)

Configure IVR integration with TeleCMI and call duration/activity tracking

6. Dashboards & Analytics

Create owner dashboard with business overview

Configure sales manager dashboards with targets vs. achievement

Set up product-wise, city-wise, dealer-wise reports and sample conversion/order pipeline analytics

7. ZOHO Books

Configure company and finance setup with GST-compliant configuration

Set up customer master creation with billing and shipping addresses, GSTIN validation, credit limits, and payment terms

Configure vendor master setup with GST, PAN details, and bank details

8. Sales Management

Configure sales workflow with estimates/quotation, sales order, invoice, and delivery challan linkage

Set up invoice customization with invoice numbering logic, multiple GST-compliant templates, and discount handling

Configure salesperson assignment and reporting

9. Purchase Management

Configure purchase orders, bills, and expenses

Set up vendor advances and adjustment

Configure purchase returns via vendor credit notes and bill-wise tracking/aging

10. Inventory Organization Setup

Configure inventory organization creation and linking with ZOHO Books

Set up inventory preferences configuration and stock valuation method (FIFO/Weighted Average)

Configure product master creation with size, finish, shade, series, and box-wise/sq.ft conversion

11. Production Planning

Configure production order creation against confirmed sales orders

Set up raw material requirement planning and shift-wise production planning

Configure mobile-based production entry and shift-wise actual vs. planned tracking

12. Bill of Materials & Consumption

Configure BOM definition for finished goods

Set up automatic raw material consumption and WIP tracking

Configure QC checkpoints and batch-wise FG creation

13. Integration

Configure real-time sync between ZOHO Books and ZOHO Inventory

Set up WhatsApp Business API integration and IVR integration

Configure Zia AI across supported ZOHO applications for intelligent insights, smart recommendations, and automated decision support

# Commercials:

| Service Description | Fees (INR) |
| --- | --- |
| Implementation of Zoho CRM | ₹30,000 |
| Implementation of ZOHO Books | ₹25,000 |
| Implementation of ZOHO Inventory | ₹20,000 |
| Implementation of ZOHO Creator (Production Planning) | ₹15,000 |
| Implementation of Zia AI | ₹10,000 |
| Training and Support | ₹20,000 |

# Terms & Notes

The total project cost is ₹1,20,000 (inclusive of all taxes).

A 30% deposit is payable upon project initiation.

A 30% payment is due at the mid-stage of the project.

A 30% payment is due before the project go-live.

A 10% payment is due one month after the project go-live.

The project timeline is 8 weeks, starting from the project initiation date.

The project scope and deliverables are outlined in this proposal.

The client is responsible for providing necessary access, credentials, and data for the project.

The consultant reserves the right to revise the project scope and timeline as necessary.

The consultant will provide training and support to the client for a period of 2 weeks after the project go-live.

# Bank Details for Payment

Bank Name: State Bank of India

Account Name: MJ Services

Account Number: 1234567890

IFSC Code: SBIN0001234

MICR Code: 760002001

PAN: AGVPJ1503G

GSTIN: 27AGVPJ1503G1ZF

Proposal Validity

This proposal is valid until 23/06/2024. Kindly share your confirmation to initiate the process.

# Authorized Signatory

Ms. Mili Juneja

MJ Services

Authorized Zoho Channel Partner